## Slide 1: Transitioning to Agile at ChadaTech
A Scrum Based Approach to Software Development
Kyle Altemeyer
Software Development Lifecycle

## Slide 2: Explaining Agile Roles
Product Owner: Represents the customer, manages backlog, and sets priorities.
Scrum Master: Facilitates meetings, removes blockers, and will enforce Agile principles.
Developers/Testers: Build, test, and deliver working software in increments
Every role supports teamwork and frequent delivery of quality work.
(Source: Hoda et al., 2021)

## Slide 3: Explaining Agile Phases
Planning: Identify and then prioritize the user stories.
Sprint Execution: Develop, test, and integrate small increments.
Daily Standups: Short updates for daily team alignment.
Review and Retrospective: Reflect on completed work and adjust accordingly.
Agile cycles allow constant feedback and improvement.
(Source: Campanelli et al., 2023)

## Slide 4: Describing Waterfall Model
Sequential process: Each phase must finish before the next like cascade programming.
Pros: Predictable, clear documentation.
Cons: Rigid, slow to adapt, testing occurs too late.
Example: Vision Quests illusion of progress really showed Waterfalls flaws.
Agile Difference: Encourages flexibility and faster delivery.
(Source: Dingsoyr et al., 2022)

## Slide 5: Waterfall vs. Agile Comparison
Waterfall Approach
Follows a straight path plan, build, test, then deliver.
Works best when goals and requirements do not change much.
Testing happens late, so issues are often caught after most of the work is done.
Great for projects with strict regulations or fixed deadlines.
Agile (Scrum) Approach
Focuses on short, repeatable sprints that include planning, building, and testing every time.
Encourages constant feedback and quick adaptation to change.
Builds communication into the process with daily checkins and sprint reviews.
Keeps customers involved from start to finish, improving satisfaction and flexibility.
Why Agile Wins Here: Agile gives teams the flexibility to pivot when priorities change, and this is something Waterfall just can not do well. Instead of waiting months to see results, Agile teams deliver smaller, working pieces faster while also learning along the way. (Hroník et al., 2023)

## Slide 6: Choosing Between Waterfall and Agile
When to Use Waterfall: Fixed scope, strict regulations.
When to Use Agile: Changing requirements, fast feedback cycles.
Why Agile Works for ChadaTech: Encourages teamwork and product quality.
Tester’s Viewpoint: Early testing prevents bottlenecks and improves reliability.
(Source: Komus & Kuberg, 2021)

## Slide 7: References
Campanelli, A. S., Parreiras, F. S., & Rocha, A. R. C. (2023). Adapting Agile practices to hybrid and industrial contexts. *Information and Software Technology*, 160, 107255.
Dingsoyr, T., Moe, N. B., & Seim, E. A. (2022). Advances in agile software development: Principles and practices in new contexts. *Springer*.
Hoda, R., Salleh, N., Grundy, J., & Lowry, P. B. (2021). The rise and evolution of Agile software development. *Journal of Systems and Software*, 173, 110871.
Hroník, F., Kuchta, D., & Blahušiaková, M. (2023). Agile project management tools and their impact on team performance. *Procedia Computer Science*, 219, 375–384.
Komus, A., & Kuberg, M. (2021). Comparing Agile and traditional project management methods. *Project Management Journal*, 52(1), 15–32.